Patient Churn Capstone Project

Meeting Minutes

Team Members: Souleymane Diawara, Baba Sirima

Meeting 1: Project Initiation

Date: January 25, 2026
Time: 6:00 PM – 7:00 PM

Agenda:

- Define project topic

- Review assignment requirements

- Assign initial responsibilities

Discussion:

- Agreed to focus on Patient Churn Prediction in Healthcare

- Reviewed course expectations and deliverables

- Identified Kaggle dataset as data source

- Assigned roles:

  - Souleymane → EDA + Machine Learning

  - Baba → Survival Analysis + Literature Review

Decisions:

- Project approved and aligned with course objectives

- Timeline established based on course deadlines

Meeting 2: Proposal Preparation

Date: February 5, 2026
Time: 7:30 PM – 8:30 PM

Agenda:

- Prepare project proposal and literature review

Discussion:

- Reviewed related research papers

- Selected key literature on churn prediction and survival analysis

- Drafted proposal structure

Decisions:

- Finalized proposal submission

- Agreed to align literature with both ML and survival approaches

Meeting 3: EDA Development

Date: February 15, 2026
Time: 6:30 PM – 8:00 PM

Agenda:

- Perform data exploration and cleaning

Discussion:

- Checked dataset structure, missing values, and distributions

- Identified key variables (satisfaction, engagement, distance)

- Created initial visualizations

Decisions:

- Confirmed dataset is clean

- Selected key variables for modeling

Meeting 4: EDA Report & Presentation

Date: February 23, 2026
Time: 7:00 PM – 8:00 PM

Agenda:

- Finalize EDA report and presentation

Discussion:

- Reviewed visualizations and interpretations

- Practiced EDA presentation

Decisions:

- Submitted EDA report

- Completed team presentation

Meeting 5: Model Development

Date: March 5, 2026
Time: 6:00 PM – 8:00 PM

Agenda:

- Develop machine learning models

Discussion:

- Implemented Logistic Regression, Random Forest, and XGBoost

- Compared performance metrics (accuracy, ROC AUC, F1-score)

- Identified Logistic Regression as most interpretable model

Decisions:

- Selected Logistic Regression as primary model

- Agreed to explore threshold tuning

Meeting 6: Threshold Tuning & Evaluation

Date: March 20, 2026
Time: 7:00 PM – 8:30 PM

Agenda:

- Improve model performance

Discussion:

- Tested multiple probability thresholds

- Observed trade-off between sensitivity and specificity

- Decided to prioritize early churn detection

Decisions:

- Defined model as an early-warning system

Meeting 7: Survival Analysis Development

Date: March 28, 2026
Time: 11:45 PM – 00:50 AM
Location: Online Teams meeting

Agenda:

- Implement survival analysis

Discussion:

- Built Cox Proportional Hazards model

- Identified significant predictors

- Created survival and hazard curves

Decisions:

- Reduced model to key variables

- Validated proportional hazards assumption

Meeting 8: Mid-Semester Presentation Preparation

Date: March 30, 2026
Time: 12:00 AM – 1:150 AM
Location: Online Teams meeting

Agenda:

- Prepare mid-semester presentation

Discussion:

- Combined ML and survival insights

- Structured storytelling for audience

Decisions:

- Completed presentation slides

- Practiced delivery

Meeting 9: Final Model Integration

Date: April 5, 2026
Time: 7:00 PM – 8:30 PM

Agenda:

- Integrate all models and results

Discussion:

- Compared ML vs survival outputs

- Developed case study with patient profiles

- Generated final visualizations

Decisions:

- Unified interpretation across methods

- Finalized key findings

Meeting 10: Final Report Writing

Date: April 10, 2026
Time: 6:00 PM – 9:00 PM

Agenda:

- Complete final report

Discussion:

- Reviewed all sections (EDA, ML, Survival)

- Ensured consistency and clarity

- Finalized conclusion and recommendations

Decisions:

- Report completed and formatted

- Ready for submission

Meeting 11: Final Presentation Preparation

Date: April 13, 2026
Time: 7:00 PM – 8:30 PM
Location: UNO Library then Dockin Donut on 130th and Maple (due to missing Laptop charger):

Agenda:

- Prepare final presentation

Discussion:

- Refined slides and storytelling

- Practiced timing and transitions

Decisions:

- Final presentation ready

- Roles assigned for delivery

Help:

- Inspired by classmate to deliver a nice looking presentation

Meeting 12: Final Review & Submission

Date: April 23-24, 2026
Time: 8:00 PM – 3:00 PM

Agenda:

- Final check before submission

Discussion:

- Reviewed all files (Rmd, PDF, PPTX)

- Confirmed GitHub upload

Decisions:

- Selected threshold = 0.30 (for Souleymane: adjustment according to the teacher review during the presentation)

- Project successfully submitted

- Repository finalized